**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: 2025-03-08 |

Report Prepared By Team members: Kevin Lapointe

Employer/Organization:

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Automated Inventory Management System | |
| T111-Tech Innovators | |
| Start Date: **Feb 01, 2025** | End Date: **Mar 27, 2025** |
| Green (Good) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| The development of Employee Management Application is still on going. The application connection to the database has been implemented. Much of the applications structure has been put in place. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Added a GitHub repo and branch | Application Dashboard not implemented |
| Application Successfully connected to database | Application Departments page not implemented |
| Application login screen | Applications Leaves Page not implemented |
| Added Schema for user and admin | Applications Salary Page not implemented |
|  | Applications Setting Page not implemented |
|  | Applications Employees Page not implemented |

Upcoming Objectives for **Mar 08, 2025 to Mar 27, 2025**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| Implement user and admin login | Kevin Lapointe | | 2 | 2025-03-10 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Implement Dashboard  Implement Employees Page | | Kevin Lapointe | ~2025-03-12 |
| Implement Departments Page | |  |  |
| Implement Leaves Page | |  |  |
| Implement Salary Page | |  |  |
| Implement Setting Page | |  |  |

Managing Issues and Risk (for current reporting period and next period)

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| No current Issues |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Team Coordination and Availability | medium | medium | Communicate on discord about the problems |
| Project Scope | medium | medium | Plan and assign specific tasks to team members. Set deadlines for those tasks. |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “W25\_T<team number>\_ProjectReport2”.

For e.g., W25\_T99\_ProjectReport2

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Mar 09, 2025 (11:59 p.m.)**